CloudSheer HRMS

What has been built, how to use it, and what comes next

A guide for HR, employees and administrators

No technical knowledge assumed

| Prepared | 6 September 2026 |
| --- | --- |
| Status | Leave and attendance live. Payroll not built. |
| Reaches today | 2 of 28 employees, pending email addresses |
| Next step | Hand over for testing |

# Contents

| # | Section | What it covers |
| --- | --- | --- |
| 1 | What this system is | The idea in one page |
| 2 | The three places it lives | Slack, the portal, Salesforce |
| 3 | What is built today | The full list |
| 4 | How it compares with Keka | Same, missing, and better |
| 5 | What we do that Keka does not | Where we are ahead |
| 6 | Who can do what | Access levels explained |
| 7 | How HR uses it | Step by step |
| 8 | How an employee uses it | Step by step |
| 9 | How the administrator uses it | Step by step |
| 10 | How a leave request travels | Start to finish |
| 11 | How a working day is measured | Clocking and breaks |
| 12 | What is not built | Honestly listed |
| 13 | The plan from here | Four phases |
| 14 | Three user stories | How it feels in practice |
| 15 | Handover for testing | What to test and how |
| 16 | What we need from you | Before this can go live |

# 1. What this system is

CloudSheer HRMS is a replacement for the employee-facing half of Keka. It does the things people do every day: applying for leave, getting it approved, clocking in and out, and checking balances.

The important difference is where the work happens. In Keka, an employee opens an app, signs in, finds the right screen and fills a form. Here, they type one command in Slack and the manager approves it with a button in a direct message. Nobody signs in to anything for the everyday tasks.

Behind Slack, Salesforce holds every record: leave balances, punches, approvals, employee details. It is the single copy. Nothing is stored twice, so nothing can disagree with itself.

The one-sentence version Employees and managers work in Slack, HR works in Slack and the web portal, and Salesforce quietly keeps the record straight underneath both.

## What is genuinely finished

Leave and attendance are complete, tested and working. That covers what an employee touches almost every day of the year.

## What is genuinely not

Payroll is not built. Neither are expenses, documents, onboarding checklists, assets, performance reviews or the HR helpdesk. Keka is still needed for those. Section 12 lists everything honestly.

## What is blocking it right now

This system currently reaches two people. Twenty-six of twenty-eight employees still have placeholder email addresses like emp012@test.com, and Slack accounts are matched to employees by email. Real addresses fix both problems in one step, and no other work can be judged properly until that is done.

# 2. The three places it lives

## Slack: where the work happens

Almost everything an employee or manager does happens here. Six commands cover it:

| Type this in Slack | And you get |
| --- | --- |
| /myleave | Your leave balance, and a button to apply |
| /attendance | Clock in, clock out, or see today's punches and break |
| /approvals | Everything waiting for your decision |
| /whosout | Who is on leave today |
| /regularize | Fix a day where you forgot to clock in or out |
| /hrdash | The company-wide HR dashboard (HR and admin only) |

## The web portal: where you look things up

The portal is for the things that do not fit in a chat window: a month of attendance at a glance, the employee directory, the org chart, payslips, the holiday calendar, and the administration screens. HR will use it regularly. Most employees will visit it rarely.

## Salesforce: where nothing is typed

Salesforce is the filing cabinet, not a place to work. Nobody in HR needs to open it day to day. It matters for two reasons: it is where hiring and interviews already live, so a candidate becoming an employee is a simple move rather than an export from one system and an import into another; and it is where reports can be built when you need something the portal does not show.

Why this matters for adoption Keka fails quietly when people cannot be bothered to log in. A leave request that takes one line in Slack and one button press to approve does not get forgotten for three days.

# 3. What is built today

Everything in this section has been tested end to end and is live.

## Leave

| What | Where | Notes |
| --- | --- | --- |
| Check your balance | Slack, portal | Five types: Annual 18, Casual 12, Sick 12, Comp Off 6, Work From Home 24 |
| Apply for leave | Slack, portal | Checks dates, working days, holidays and your balance before it will accept |
| Half day leave | Slack, portal | First half or second half of the 10:00 to 19:00 shift |
| Approve or reject | Slack, portal | Buttons in a direct message; they disappear once decided |
| Cancel before approval | Slack, portal |  |
| Cancel after approval | Slack, portal | The days go back onto the balance automatically |
| Balance updates itself | Automatic | Nobody adjusts a spreadsheet |
| HR and manager both told | Slack | The moment it is submitted |
| Employee told the outcome | Slack | The moment it is decided |
| Daily who-is-out message | Slack #hrms | Arrives at 09:00 every working day |
| Holiday calendar | Portal | Leave applications skip holidays automatically |

## Attendance

| What | Where | Notes |
| --- | --- | --- |
| Clock in and out | Slack, portal | Refuses nonsense, such as clocking in twice in a row |
| Confirmation on every punch | Slack | A direct message with your time and running total |
| Break time | Automatic | Worked out from the gaps between punches; no break button |
| Hours worked vs hours present | Automatic | Breaks excluded from hours worked |
| Today's punch log | Slack, portal | Every punch in order with the break before each return |
| Monthly attendance | Portal | Break, hours worked and time on premises per day |
| Late arrival flag | Automatic | At or after 11:00 |
| Short day flag | Automatic | Under 8 hours actually worked |
| Flags correct themselves | Automatic | Fix a punch and the flag clears |
| Regularisation request | Slack, portal | Three per month, and a rejected one still uses up the allowance |

## People and records

| What | Where | Notes |
| --- | --- | --- |
| Employee records | Portal | 29 records, 28 active |
| Departments | Portal | 7, fully editable by the admin |
| Designations | Portal | 14, fully editable by the admin |
| Reporting lines and org chart | Portal | 7 people currently have direct reports |
| Employee directory | Portal |  |
| Edit your own profile | Portal |  |
| Birthdays and work anniversaries | Portal | Anniversaries work now; birthdays need real dates of birth |
| Who is on leave or remote today | Portal | Read from approved leave |

## Security

| What | How it works |
| --- | --- |
| Sign in | Email and password; passwords are stored scrambled, never in readable form |
| Locked pages | Anyone not signed in is sent to the login page, checked and confirmed |
| Sensitive data | Bank account, PAN and Aadhaar are visible only to you, HR and the admin |
| A manager's limits | Can see a report's employment details, never their bank or ID numbers |
| Self-approval | Impossible for everyone, including HR and the administrator |
| Password reset | Does not reveal whether an address exists, so it cannot be used to find staff |
| Session length | 8 hours, then you sign in again |

# 4. How it compares with Keka

## Where we match Keka

These three modules are what employees touch every day, and they are done.

| Module | How complete | What is still missing inside it |
| --- | --- | --- |
| Leave | Working fully | Automatic monthly accrual, carry-forward, and comp-off earning rules |
| Attendance | Working fully | Shift rosters, overtime, and a biometric device |
| Employee records | Working fully | Document storage and onboarding checklists |

## Where Keka is ahead of us

| Module | What Keka does | How badly we need it |
| --- | --- | --- |
| Payroll | Salary processing, payslips, PF, ESI, TDS, Form 16 | Blocking. Cannot leave Keka without it |
| Documents | Offer letters, ID proofs, contracts | Blocking. We cannot store a file at all |
| Expenses | Claims, approval, reimbursement | Painful, workable by hand |
| Onboarding and exit | Joining checklists, full and final settlement | Painful, workable by hand |
| Assets | Who has which laptop | Painful, workable by hand |
| Performance | Goals, reviews, feedback | Not missed yet |
| Surveys | Engagement and pulse surveys | Not missed yet |
| HR helpdesk | HR ticket queue | Not missed yet; Slack covers it informally |
| Loans | Advances and repayment schedules | Not missed yet at this headcount |

## Where the comparison does not apply

| Module | Why |
| --- | --- |
| Hiring and interviews | Already runs in Salesforce. A candidate who is hired becomes an employee in the same system, with no export and re-import |
| Mobile app | We use Slack instead. Most people already have Slack on their phone, so there is no new app to install and no new password |

# 5. What we do that Keka does not

The comparison is not one-directional. Five things here are genuinely better.

### 1. It lives where people already are

Applying for leave is one line in Slack. Approving it is a button in a direct message. There is no app to open, no password to remember and no tab to keep open. This is the single biggest reason requests get decided in minutes rather than days.

### 2. Break time is worked out, not declared

Nobody presses a break button, because there is no break button. Clock out when you step away and clock in when you come back, and the gap is your break. There is nothing to remember to do and nothing to forget.

### 3. Flags correct themselves

If a day is flagged for short hours and the punch was wrong, correcting the punch clears the flag automatically. There is no stale mark on a record to argue about at the end of the month.

### 4. Managers are told, not expected to check

Requests arrive in the manager's direct messages. A summary of who is off arrives in the #hrms channel every morning at nine. Nobody has to remember to go and look.

### 5. Hiring and HR are one system

Because interviews already run in Salesforce, a new hire does not need to be exported from one product and imported into another. The record simply continues.

And one more, which matters over time It is yours. No per-person licence fee, no waiting for a vendor to agree that a feature is worth building, and no limit on what can be changed.

# 6. Who can do what

## The four levels, in plain terms

| Level | Who has it today | What it means |
| --- | --- | --- |
| Employee | Everyone by default | Sees and manages only their own leave, attendance and profile |
| Manager | 7 people with direct reports | Everything an employee has, plus their team's requests to approve |
| HR | 1 person (Arihanta Jain) | Sees the whole company, can approve anything, sees sensitive details |
| Admin | 1 person (Piyush Kumar Singh) | Everything HR has, plus creating employees, departments and roles |

Being a manager is not a setting anyone switches on. If someone is named as another person's reporting manager, they get their team's requests. Nothing else needs doing.

## Three rules that never bend

Nobody approves their own request. Even HR and the administrator cannot approve their own leave. Somebody else always decides.

Only the person who raised a leave request can cancel it. Not HR, not the administrator. If a request needs withdrawing on someone's behalf, it is rejected rather than cancelled.

A manager never sees bank or government ID details. A manager can see a team member's leave, attendance and employment details. Their bank account, PAN and Aadhaar stay hidden, because nothing in approving leave requires them.

Worth fixing before go-live Twenty of the twenty-eight employees have no role set at all. The system treats them as ordinary employees, which is the safe outcome, but the roles should be set deliberately rather than left to a default.

# 7. How HR uses it

This section is written for the HR team. You will use two of the three places: Slack for the daily flow, the portal for anything you need to look up or change.

## Every morning, without doing anything

At 09:00 a message arrives in the #hrms Slack channel listing everyone on leave that day. You do not have to ask for it or go and look.

## When somebody applies for leave

The request appears in #hrms at the same moment it reaches the manager.

Normally the manager decides and you do nothing.

If the manager is away or slow, you can press Approve or Reject yourself. Your decision counts exactly the same.

Once anyone decides, the buttons disappear for everybody, so two people cannot decide the same request.

## Things you can do that others cannot

| What you want | Where | How |
| --- | --- | --- |
| The company HR dashboard | Slack | Type /hrdash |
| Approve anything, for anyone | Slack or portal | The buttons work for you on every request |
| See anyone's leave balance | Portal | Employee directory, then open the person |
| See anyone's attendance month | Portal | Attendance page |
| See bank, PAN and Aadhaar | Portal | On the employee's profile |
| Approve regularisation requests | Slack or portal | Same buttons as leave |
| The holiday calendar | Portal | Me, then Holidays |
| Who is off or remote today | Portal or Slack | The dashboard, or /whosout |

## Things you cannot do

Approve your own leave. Ask another approver.

Cancel somebody else's leave request. Reject it instead, or ask them to cancel it.

Create a new employee, department or designation. That is the administrator.

Change anyone's salary, run payroll or issue a payslip. Not built yet.

Upload or store a document. Not built yet.

You do not need Salesforce Everything in your day is in Slack and the portal. Salesforce is where the data is kept, not where you work. If somebody asks you to open it, ask why first.

# 8. How an employee uses it

For most people this is the whole system: five commands in Slack.

## Applying for leave

Type /myleave in Slack. Your balance appears with an Apply button.

Press Apply. A short form opens: leave type, from, to, reason.

Half day? Choose the custom option and pick the first or second half of the shift.

Submit. Your manager and HR are told immediately.

When somebody decides, you get a message. Your balance updates on its own.

## Changing your mind

Type /myleave and cancel it. This works before approval and after it. If the leave was already approved, the days go straight back onto your balance.

## Clocking in and out

Type /attendance in when you start.

Type /attendance out when you step away or finish.

Type /attendance in again when you come back.

Type /attendance to see your punches, your break so far and your hours.

You can do exactly the same in the web portal, on the Clock In / Out page. Either way you get a Slack message confirming it.

## If you forgot to clock in

Type /regularize and explain. Your manager approves or rejects it. You get three a month, and one that is rejected still uses up one of the three, so do not use them to test the system.

## The five commands, in full

| Command | What it does |
| --- | --- |
| /myleave | Balance, apply, cancel, and your leave history |
| /attendance | Clock in or out, and see today's punches and break |
| /approvals | Anything waiting for you (only if you manage someone) |
| /whosout | Who is on leave today |
| /regularize | Fix a day where a punch is missing |

# 9. How the administrator uses it

The administrator does everything HR can, plus the setup that HR cannot.

## Only the administrator can

| Task | Where | Notes |
| --- | --- | --- |
| Create or edit an employee | Portal | Admin, then Employees |
| Create departments | Portal | Admin, then Departments. Seven exist |
| Create designations | Portal | Admin, then Designations. Fourteen exist |
| Set who reports to whom | Portal | On the employee record. This is what makes somebody a manager |
| Set a person's role | Portal | Employee, HR or Admin |
| Link an employee to Slack | Script | Matches on email address, so real addresses are needed first |

## Settings that change behaviour without a code change

These are held as settings in Salesforce and can be changed without anybody rebuilding the system.

| Setting | Now | What it controls |
| --- | --- | --- |
| Shift start | 10:00 | When the day is expected to start |
| Shift end | 19:00 | Used to describe half-day sessions |
| Grace period | 15 minutes | How late is still on time |
| Late penalty time | 11:00 | Arriving at or after this is flagged |
| Minimum hours worked | 8 | Below this the day is flagged |
| Break allowance | 60 minutes | Break the shift includes |
| Regularisations per month | 3 | Per employee |
| Time zone | Asia/Kolkata | All dates and times are counted in this |

# 10. How a leave request travels

## What happens behind each step

| Step | What the system does |
| --- | --- |
| Submitted | Checks the dates make sense, counts only working days, skips weekends and holidays, and refuses if the balance is too low |
| Notified | Sends the manager a direct message and posts to the #hrms channel at the same time |
| Decided | Records who decided, removes the buttons from every copy of the message so it cannot be decided twice |
| Balance | Recalculates the balance from scratch rather than adding or subtracting, so it cannot drift |
| Told | Messages the employee with the outcome |

## If it is cancelled

Before approval, the request simply stops. After approval, the days are added back to the balance and the manager is told. Either way the balance is recalculated, never patched.

# 11. How a working day is measured

## The two numbers on every day

| Number | Means | Example above |
| --- | --- | --- |
| Hours worked | Time actually worked, breaks taken out. This is what the rules measure | 8 hours |
| Time on premises | First clock-in to last clock-out, breaks included | 9 hours |
| Break | Every gap between a clock-out and the next clock-in, added up | 1 hour |

## When a day gets flagged

| Flag | When | What it says |
| --- | --- | --- |
| Late arrival | First clock-in at or after 11:00 | arrived at 11:45, at or after 11:00 |
| Short day | Under 8 hours actually worked | worked 7.00 of 8 effective hours (2h break, over the 1h allowance) |

Taking more than an hour of break is not a flag on its own. Somebody who takes ninety minutes and stays ninety minutes later has still done the work. It only matters if the hours worked fall short, and then the break is named as the reason.

A flag is not a punishment It is a note on the day. It disappears the moment the underlying punches are corrected, so a forgotten clock-out does not leave a permanent mark.

# 12. What is not built

Listed plainly, because a demo that hides these will embarrass everybody later.

## Not started at all

| Area | State today |
| --- | --- |
| Payroll | No salary processing, no calculation, no statutory deductions, no Form 16 |
| Payslip generation | 69 payslip records exist from test data, with no line items behind them |
| Salary structures | No structure definitions exist at all |
| Documents | No file can be uploaded or stored anywhere in the system |
| Expenses | Screens exist; no approval route and no reimbursement |
| Loans and advances | Screens exist; no way to request, approve or repay |
| Assets | Screens exist; no way to assign or return anything |
| Onboarding | No checklists, no templates, no task tracking |
| Offboarding and exit | Nothing |
| Performance and goals | Nothing |
| Surveys and engagement | Nothing |
| HR helpdesk | Nothing |
| Shift rosters | Everybody is measured against one default 10:00 to 19:00 shift |
| Overtime | Not measured |
| Leave accrual and carry-forward | Balances are set once, not earned monthly or carried over |
| Reporting beyond the Slack dashboard | Nothing |

## Built but switched off

| Thing | Waiting on | Effect today |
| --- | --- | --- |
| Email invitations | An email provider | Nobody can be invited by email |
| Password reset emails | An email provider | The link is generated but cannot be delivered |
| Login CAPTCHA | Security keys | Login works, with no bot protection |
| Biometric clock-in | Choosing a device | The connection point exists; no machine is attached |

No email has been sent to anybody at any point. The system is deliberately configured to send nothing rather than fail noisily.

## Screens that look finished but are not

| Screen | The problem |
| --- | --- |
| Upload Document | The button does nothing at all |
| New Onboarding Template | The button does nothing at all |
| Clock In page | Says GPS will be captured on punch. It is not, and no punch has ever carried a location |
| Tax Declarations | Shows a declaration but there is no way to create, edit, submit or attach proof |
| Assets and Loans | Show empty lists with no way to add anything |

# 13. The plan from here

Four phases, smallest and most valuable first. Nothing here is committed; it is a recommendation for the decision.

## Phase 0: get it in front of people (days, not weeks)

Real email addresses for all 28 employees

Link everyone to Slack, which follows automatically from the addresses

Set roles deliberately for the 20 people who currently have none

Fill in department, designation and manager for the six new joiners

Choose an email provider so invitations can actually be sent

Remove or build the GPS claim on the clock page, and the two dead buttons

Nothing else can be judged properly until this is done. It is data entry and configuration, not building.

## Phase 1: close the everyday gaps

Document storage, so offer letters and ID proofs have a home

Onboarding checklists, so a new joiner does not arrive with no department or manager

Expense claims with a real approval route

Asset assignment and return

After this phase, HR would open Keka only for payroll.

## Phase 2: the parts of leave and attendance Keka still does better

Monthly leave accrual, carry-forward and encashment

Comp-off earning rules

Shift rosters, so people on different schedules are judged fairly

A biometric device, once one is chosen

Overtime

## Phase 3: payroll, or not

Payroll is a project in its own right and carries statutory compliance risk that nothing else here carries. It is the only thing standing between running both systems and leaving Keka entirely. This is a business decision rather than a technical one, and it should be taken on its own.

## The three options, plainly

| Option | What it means | Cost |
| --- | --- | --- |
| A. Run both | This for leave and attendance, Keka for payroll | Cheapest. Two systems holding the same people, kept in step by hand |
| B. Phase 1 and 2 | HR mostly off Keka; payroll stays | Moderate. Keka reduced to a payroll tool |
| C. Everything | Build payroll, leave Keka entirely | Largest by a wide margin, with compliance risk |

# 14. Three user stories

How the system feels in practice, written as the person experiences it.

## Story 1: Priya needs a day off next Tuesday

It is Thursday afternoon. Priya types /myleave in Slack. Her balance appears: 14 annual days left. She presses Apply, picks Annual Leave, chooses next Tuesday for both dates, types "family function" and submits.

Her manager Rajat is in a meeting, but his phone buzzes with a direct message showing the request and two buttons. He presses Approve between agenda items. At the same moment the request had also appeared in the #hrms channel, so HR already knew.

Priya gets a message: approved. Her balance now reads 13. On Friday morning at nine, the #hrms channel lists her among next week's absences. Nobody opened a portal, and nobody updated a spreadsheet.

What this shows: a leave request from start to finish in under two minutes, entirely inside Slack.

## Story 2: Arjun takes a long lunch and worries about it

Arjun clocks in at 10:00. At 13:00 he clocks out to meet a friend. He gets back at 15:00 and clocks in, then works until 19:00 and clocks out.

His confirmation message tells him the truth: 2 hours of break, 7 hours actually worked against the 8 expected. The day is flagged, and the reason says exactly why, naming the two-hour break.

He mentions it to his manager, who agrees he can make the time up. The following week Arjun stays late twice. Those days show 9 hours worked and are not flagged. Nothing needed adjusting by hand, and nobody had to remember the conversation.

What this shows: break time is measured without anybody declaring it, and the system explains itself rather than just marking a day red.

## Story 3: Arihanta covers for a manager on holiday

Bharat is on leave for a week and two of his team need days off. Their requests sit in his direct messages unanswered.

Arihanta, in HR, sees both in the #hrms channel. She presses Approve on each. The system records that HR decided rather than the named manager, and the buttons vanish from Bharat's copy of the message, so he does not decide them again when he returns.

One of the two then changes her mind. She cancels it herself with /myleave, and her balance is restored. Arihanta could not have cancelled it for her, by design.

What this shows: cover works without special arrangements, and the rule that only the requester may cancel prevents leave quietly disappearing from someone's record.

# 15. Handover for testing

What follows is what a tester should try, what should happen, and what is already known to be wrong so it is not raised again.

## Before testing starts

A tester needs a portal login and a Slack account linked to an employee record

At least two testers are needed: one as an employee, one as their manager

Only two employees are linked to Slack today, so Slack testing is limited until real email addresses are loaded

Nothing sends email, so any test involving an invitation or a reset link will stop at the point of sending

## Leave: what to test

| Test | Expected result |
| --- | --- |
| Apply for leave with enough balance | Accepted; manager and #hrms both notified |
| Apply for more days than you have | Refused, with the balance stated |
| Apply with the end date before the start | Refused |
| Apply across a weekend or holiday | Only working days are counted |
| Apply for a half day | Half a day deducted, session shown |
| Approve as the manager | Employee told; balance drops; buttons disappear |
| Try to approve your own request | Refused |
| Approve as HR when you are not the manager | Allowed, and recorded as an HR decision |
| Press an already-decided button | Refused politely, no double decision |
| Cancel before approval | Request withdrawn |
| Cancel after approval | Days returned to the balance |
| Try to cancel somebody else's request | Refused |

## Attendance: what to test

| Test | Expected result |
| --- | --- |
| Clock in | Confirmed in Slack with the time |
| Clock in twice in a row | Refused |
| Clock out without clocking in | Refused |
| Clock out, then in again | The gap is counted as break |
| Take several short breaks | All gaps added together |
| Clock in after 11:00 | Day flagged as a late arrival |
| Work under 8 hours | Day flagged as short, break named if there was one |
| Correct a wrong punch | Flag clears itself |
| Clock out at the end of the day | Shows hours worked, not 'on a break' |
| Check /attendance today | Full punch log with breaks and totals |
| Four regularisation requests in a month | The fourth is refused |
| A rejected regularisation | Still uses one of the three |

## Access: what to test

| Test | Expected result |
| --- | --- |
| Open any page while signed out | Sent to the login page |
| As an employee, open another person's profile | No bank, PAN or Aadhaar shown |
| As a manager, open a report's profile | Employment details shown, bank and ID hidden |
| As HR, open anyone's profile | Everything shown |
| As an employee, try /hrdash | Refused |
| As an employee, try to reach the admin pages | Refused |
| Reset a password for an address that does not exist | Same message as a real one, revealing nothing |

## Known issues: please do not raise these

| Known issue | Why |
| --- | --- |
| No birthdays appear | The feature works. Every test date of birth falls in April to June, so with today in September none are within the 30-day window |
| Upload Document does nothing | Not built. Documented |
| New Onboarding Template does nothing | Not built. Documented |
| The clock page mentions GPS | It does not capture GPS. Known and documented |
| Tax declarations cannot be edited | Read-only by design today. A decision is pending |
| Assets, Loans and Expenses are empty | No process behind them yet |
| No email arrives, ever | Deliberate. No provider is configured |

## How to report a problem

For each issue please give: what you did, step by step; what you expected; what actually happened; which of Slack or the portal you were in; your role; and the time, so the record can be found.

# 16. What we need from you

Six things. The first is worth more than the other five together.

| # | What is needed | Why it matters | Who |
| --- | --- | --- | --- |
| 1 | Real email addresses for 26 employees | Slack accounts are matched by email. Until this is done the system reaches 2 people and nothing can be judged properly | HR |
| 2 | An email provider | Nothing can be sent: no invitations, no password resets | IT |
| 3 | Roles set for 20 employees | They currently default to plain employee, which is safe but not deliberate | HR and admin |
| 4 | Department, designation and manager for 6 new joiners | They are in the system with none of these, so they have no approver | HR |
| 5 | Real dates of birth, or confirmation the current ones are fake | Birthdays will not appear until real dates exist | HR |
| 6 | A decision on tax declarations | View only, employees declare, or full flow with proof upload | HR and finance |

## And one decision, when you are ready

Whether to run both systems, close the everyday gaps, or build payroll and leave Keka entirely. Section 13 sets out the three options. That decision does not need to be taken today, but it does need to be taken before Phase 1 starts.

Prepared 6 September 2026. Figures in this document were taken from the live system on that date, not from notes. Counts will drift as the system is used.